Team Minutes – 27/03/19

Discussed:

* Deadline for the completion of tablet and mobile wireframes
* Updating of the desktop wireframes
* Incorporation of 1 external and 3 internal RSS feeds
* Separate about and register pages
* Footer navigation options being moved to the main navigation bar
* Drop down menu for the ‘My Profile’ navigation option
* Discussed using user stories and persona’s

Tasks going forward:

* Complete Tablet wireframes – Steve D by 31/03/19
* Complete Mobile wireframes – Steve D by 31/03/19
* Update Desktop wireframes – Jo by 29/03/19
* Develop front end for desktop – Carl by 31/03/19
* Develop front end for mobile – Carl by 07/04/19
* Develop front end for tablet – Carl by 03/04/19
* Update Sitemap image – Carl by 28/03/19
* Begin implementing back end functions – Steve S by Ongoing till 10/04/19
* Create 1 persona and 1 user story – All by 10/4/19
* Update Trello to reflect new tasks and tasks completed – 31/03/19